# Minutes of the Capay Valley Fire Protection District Commissioners

Monday 8 September 2025

- Meeting Called To Order:

The regular meeting of the Capay Valley Fire Protection District Board of Commissioners was opened and called to order at 6:32 PM by Chairperson Judith Redmond. Board Members Present were Caleb Sehnert, Dawnmarie Eason and Wyatt Cline. Absent was Mark Burns. Also present was Fire Chief and District Secretary Jesse Capitanio.

- Reading and approval of prior meeting minutes:

A motion was made by Dawnmarie to approve the August 11 meeting minutes, seconded by Wyatt, and passed by all present.

- Correspondence:

No correspondence was received.

- Public Comment:

There was no public comment.

- Old Business:

  - Joint Operations Update:

No update

  - CVERA Update:

On September 27 CVERA will lead a multi-agency evacuation drill for the Rumsey zipcode. There will be significant outreach leading up to the event, and the we will be giving out free ice cream for all participants.

  - Project Updates

    - Station 22:

We have a plan for completing construction in the unused bay and will be putting in a lumber order shortly. Caltrans paved a good portion of the approach from the highway which will make it easier to pour concrete in front of the station. We have been working with Steve Schroeder on a design for a patio cover – Yolo County granted us $5,000 for this project.

    - Station 21:

Jesse hopes to apply for Doyuti funding for the Station 21.

    - New Type 3 Engine Update:

Jesse will forward the new pictures to the Board, the engine is on the build line and the body has been painted. There have been some communication issues with the sales rep who doesn’t always remember what options are included in our contract. Jesse has been careful to not approve any new work which would increase the cost.

  - 5-Year Plan Review

The Board reviewed the current 5-year plan item by item, and Judith and Jesse will work on a draft for the Board to review at the October meeting.

  - Cal Pers Contract

Wyatt moved to move forward with the Cal Pers pension plan effective 11/16/2025. The motion was seconded by Caleb and passed by all present.

- New Business:

  - Consider purchase of used Chevy 3500 – action item

This item is not necessary – the pickup has already been sold. Caleb will keep his eye out for a good condition 4x4 pickup truck for us.

- Chief’s Report:

Flood and Crowe are on the TCU lightning complex on Water 22, Jesse may be swapping in this week. There’s a possibility that our resource may get transferred to the Garnet Fire near Fresno. Jesse has been working on our workman’s comp renewal, and trying to find more information in California code about prevention responsibilities for Districts. Jesse has a draft Notice of Exemption for the CR40 work, and is shopping it around for review to other agencies who have more experience writing these. He is coordinating with BLM and the Berryessa Snow Monument management, and hoping that the work could be done this year before the rains, or possibly next spring. Jesse had a conversation with Chief Kinney of Yocha Dehe to clarify jurisdictional roles between our departments regarding Yocha Dehe Fire providing emergency services in the District without notifying Capay Valley Fire.

- Firefighters’ Association:

Fire prevention week event is coming up on October 11

- Other Agenda Items:

None.

- Review Budget and Approve Payment of Bills:

The Board reviewed the current claims, a motion to pay the bills was made by Caleb, seconded by Mark and was passed by all present.

- Meeting Adjournment:

Caleb moved to adjourn the meeting at 7:55 pm. Seconded by Wyatt and passed by all present.

Judith Redmond, Chairman _________________________________

Jesse Capitanio, Secretary_______________________________